Medication Management and Dosage Reminders

Prepared by:

Sedra Al-Arouri -  Raghad Hredeen - Ahmed Al-Homsi

Supervised by:

Dr.Bader Ahmed

Eng.Farah Fares

2025 – 2026

Abstract:

This project introduces a comprehensive web-based platform designed to bridge the communication gap between physicians and patients while ensuring strict medication adherence. The system features a dual-interface architecture where doctors can monitor multiple patients, prescribe digital medications, and manage treatment plans effectively. A core functionality of the system is the Intelligent Alert Mechanism, which provides real-time notifications for scheduled dosages.

To ensure patient safety, the system implements a persistent follow-up logic; if a patient fails to confirm medication intake, the system triggers repeated alerts specifying the missed dose time. Furthermore, the platform includes an Inventory Tracking Feature that monitors medication quantities and notifies the patient when a refill is required. From a clinical perspective, the system provides doctors with a Drug-Interaction Detection tool, allowing them to identify and resolve potential medication conflicts before finalizing a prescription. This integrated approach leverages modern web technologies to minimize human error, manage inventory, and optimize the overall therapeutic process.

Table of contents

-Abstract ………………………………i

Chapter 1- Introduction

-1.1 Objective ........................................................................ 1

-1.2 Project Scope ................................................................. 2

-1.2.1 Phase 1 (MVP – Core Functions) ......................... 3

-1.2.2 Phase 2 (Advanced Features) ............................. 4

-1.2.3 Phase 3 (Expansion and Integration) .................... 5

-1.3 Technical Scope ............................................................. 6

-1.3.1 Frontend ................................................................. 7

-1.3.2 Backend ................................................................. 7

-1.3.3 Database (SQL/QuickDBD) .................................... 8

-1.3.4 Image Processing Services (OpenCV) ................... 8

-1.3.5 Security ................................................................. 9

-1.3.6 Integration .............................................................. 9

Chapter 2: Project Management

-2.1Introduction ................................................................... 10

-2.2Project Charter ................................................................ 11

-2.3Project Objectives .......................................................... 14

-2.4Project Approach (Agile Methodology) ............................. 15

-2.5Stakeholders (Doctor, Patient, Caregiver) ........................ 16

-2.6Statement of Work (SOW) .............................................. 17

-2.7 Project Plan (Gantt Chart) (Microsoft Excel) ................... 25

-2.8Risk Management ........................................................... 26

-2.9 Work Breakdown Structure (WBS) ................................. 27

-2.10 Summary ........................................................................ 28

Chapter 3: Fundamental Concepts and Literature Review

- -3.1 Introduction ................................................................... 29

- -3.2 Fundamental Concepts .................................................. 30

- -3.2.1 Web Development Frameworks ............................. 31

- -3.2.2 Database Management (QuickDBD) ....................... 32

- 3.2.3 Image Processing Principles (OpenCV) ................... 33

- -3.3 Literature Review (Existing Medication Systems) .............. 34

- -3.4Summary ........................................................................ 39

- -Comparative Analysis Table ................................................. 40

- Chapter 4: System Analysis

- -4.1Introduction ................................................................... 41

- -4.2 Software Requirement Specification (SRS) ......... 42

- System Description ..................................................... 42 -

- Inputs and Outputs ..................................................... 43-

- Performance Requirements .......................................... 44-

- Interface Requirements ................................................ 45-

- Security Requirements ................................................. 46-

- Maintenance Requirements .......................................... 47-

- SRS Version History ..................................................... 48-

- Purpose ........................................................................ 49-

- Project Scope .............................................................. 50-

- High-Level Requirements .............................................. 51-

- Actors (Patient, Doctor, Caregiver) ........................ 52-

- General Description ...................................................... 53-

- Product Perspective ..................................................... 54-

- Product Features ......................................................... 55-

Chapter 5: Configuration Management System

5.1 Project Description ........................................................... 60-

-5.2 Git Repository Structure ................................................. 61

-5.3 Branching and Merging Strategy .................................. 62

-5.4 Team Members and Responsibilities ........................... 63

-5.5 Development Workflow .................................................. 65

-5.6 Tags and Versioning ....................................................... 66

-5.7 Configuration Items ........................................................ 67

-5.8 Configuration Identification ........................................... 68

-5.9 Configuration Control .................................................... 69

-5.10 Configuration Status Accounting ............................... 70

-5.11 Configuration Auditing ................................................ 71

-5.12 Configuration Management Applied to Architectural Evolution .... 72

-5.13 Conclusion ..................................................................... 73

List of Tables

Table 1: Comparative Analysis of Existing Medication Systems ............. 40

Table 2: Project Charter ....................................................................... 11–12

Table 3: Project Resource Allocation (Software & Hardware) ................. 23

Table 4: Project Management Schedule .................................................. 24

Table 5: Software Requirement Specification (SRS) Version History ........ 48

List of Figures

Figure 1: Project Timeline Gantt Chart (Microsoft Excel) ...................... 25

Figure 2: Project Work Breakdown Structure (WBS) ............................. 27

Figure 3: System Use Case Diagram (Doctor & Patient Interactions) ...... 42

Figure 4: Sequence Diagrams for Medication Alert Logic .................... 45–55

Figure 5: Entity Relationship Diagram (ERD) using QuickDBD ............. 58

chapter1

Introduction

1.Introduction:

1.1Objective

The Intelligent Medication Management and Dosage Alert System aims to establish a secure and efficient digital platform for managing patient treatments and prescriptions. The system allows doctors to prescribe digital medications, monitor multiple patients remotely, and utilize a drug-interaction detection tool to resolve potential conflicts. It also provides patients with real-time notifications for scheduled dosages and triggers repeated alerts if a dose is missed to ensure strict adherence. Furthermore, the platform integrates inventory tracking to notify users when a medication refill is required, thereby optimizing the overall therapeutic process.

1.2 Project Scope

The project scope defines the boundaries of work and the technical functions covered by the system. It is divided into three main phases.

1.2.1 Phase 1 (MVP) – Core Functions

Register and manage doctor and patient profiles securely.

Allow doctors to enter and update digital prescriptions.

Implement a basic scheduling engine for medication timings.

Provide a dashboard for patients to view their current treatment plans.

Store and retrieve patient data using a structured SQL database designed via QuickDBD.

1.2.2 Phase 2 – Advanced Features

Generate detailed treatment adherence reports for doctors.

Improve the patient user interface for better accessibility on various devices.

Implement a persistent alert mechanism that repeats until the dose is confirmed.

Manage user roles and permissions (Doctor, Patient, Caregiver).

Detect potential drug-to-drug interactions before finalizing a prescription.

1.2.3 Phase 3 – Expansion and Integration

Integrate with external pharmaceutical databases via APIs for accurate drug information.

Enable automated medication identification using image processing.

Provide predictive analytics for medication inventory to prevent shortages.

Enhance end-to-end encryption for sensitive patient health data.

Improve system performance to handle a growing number of concurrent users and medical records.

1.3 Technical Scope:

The system’s scope includes all technical aspects required to build an effective and secure healthcare management platform that supports patients and medical professionals.

1.3.1 Frontend:

Design and development of responsive web interfaces using modern frameworks, supported by interactive libraries to ensure a smooth user experience for medication tracking.

1.3.2 Backend:

Using specialized backend environments to implement the system’s logic, enabling efficient scheduling of dosages and secure management of patient profiles.

1.3.3 Database:

Using a structured relational database, designed with QuickDBD, to store prescriptions, patient histories, and medication logs in a secure and organized manner.

1.3.4 Image Processing Services:

An advanced image processing module using OpenCV and NumPy was integrated to analyze medication packaging and identifying labels. This feature provides high efficiency in automating medication tracking and reducing manual data entry errors.

1.3.5 Security:

The system implements robust security protocols, including data encryption and secure user authentication. These measures protect sensitive medical records against unauthorized access to ensure the confidentiality of patient health information.

1.3.6 Integration:

The architecture is designed to support seamless integration between the image processing engine, the dosage alert system, and the SQL database. This ensures a unified and consistent data flow across all system modules, from prescription entry to patient notification.

chapter2

Project management

1. introduction:

In this chapter, we will examine the project management phase, which includes: Project Charter, Project Plan, (Statement of Work - SOW), Work Breakdown Structure (WBS), Project Management Strategies and Risk Management Strategies. The project is designed to guide and control the project effectively. The project is a preliminary step towards completion.

2. project charter:

The project charter is a formal document that requests official authorization to initiate the project. It serves as a reference point throughout the project, clearly stating its purpose and establishing a foundation for decision-making and project management.

project objectives:-

Establish a secure digital system for managing patient prescriptions and dosages efficiently.-

Incorporate image processing services using OpenCV to identify medications accurately.-

-Implement persistent and real-time alert mechanisms to ensure patient adherence to treatment schedules.

-Provide doctors with advanced tools to monitor patient compliance and detect drug-to-drug interactions.

Automate inventory management to notify patients when medication supplies are low.-

Design a structured database using QuickDBD to ensure data integrity and security.-

-Integrate with external pharmaceutical databases via APIs for accurate drug information.

-Improve system performance and scalability to handle a growing number of medical records and concurrent users.

Project Approach:

The Intelligent Medication Management and Dosage Alert System will be developed gradually in phases using the Agile methodology. Each phase focuses on specific priorities to ensure medical data integrity and system reliability:

User & Profile Management: -

Develop secure registration and login for medical staff (doctors) and patients with role-based access control.

Prescription Management: -

Enable doctors to digitally prescribe medications, set dosage timings, and link them directly to patient accounts.

Inventory & Dosage Tracking: -

Add, update, and track medication stock levels to notify users when refills are necessary.

Automated Image Recognition:  -

Process medication labels and packaging using OpenCV to extract identification details for automated tracking.

Notification & Alert Engine: -

Provide persistent real-time alerts for scheduled dosages and repeated notifications for missed doses to ensure adherence.

Reporting & Analytics: -

Generate detailed adherence reports for doctors and analyze potential drug-to-drug interactions.

Integration & Expansion:-

Connect with external health APIs, enhance data encryption, and support system scalability for wider clinical use.

Stakeholders:

3. statement of work(sow):

The Statement of Work is a comprehensive document that defines the scope of work for the project, including specific tasks, deliverables, schedules, and responsibilities. It provides a clear understanding of what needs to be accomplished, the project's objectives, and success criteria.

3.1 project Description:

The Intelligent Medication Management and Dosage Alert System project aims to automate and manage patient prescriptions securely and efficiently. The system provides functionalities for digital prescribing, patient monitoring, and medication identification using image processing technology via OpenCV. It also supports persistent notification triggers, inventory tracking, and drug-interaction analysis to enhance patient safety and treatment adherence.

3.2 Project Scope:

The system is designed to:

Automate medication scheduling and dosage tracking.

Provide secure digital prescription management for doctors and patients.

Enable real-time, persistent dosage alerts to ensure patient adherence.

Support automated medication identification using OpenCV and image processing.

Offer advanced drug-interaction analysis to enhance patient safety.

Generate detailed adherence reports and maintain medication logs.

Integrate with inventory management to monitor medication stock levels.

3.3 Project Objectives:

Enhance patient safety through accurate medication management.

Improve treatment adherence by reducing the risk of missed dosages.

Provide secure remote access and role-based permissions for medical staff.

Support medical decision-making through data-driven reporting and analytics.

Ensure system reliability and data integrity for sensitive medical information.

3.4 Deliverables:

Project Plan and Timeline.

SRS Document (Software Requirements Specification).

Final Project Report.

Functional Frontend and Backend components of the Intelligent Medication Management system.

Relational Database Model designed via QuickDBD.

3.5 project Requirements:

Technologies and Tools

Backend Environment: Python-based frameworks for logic and API management.

Frontend Framework: Modern web technologies for responsive UI.

Database: SQL-based relational database.

Database Design Tool: QuickDBD.

Image Processing Libraries: OpenCV, NumPy, and Matplotlib.

Development Tools: Visual Studio Code and GitHub.

Project Management Tools: Microsoft Excel for timeline and Gantt charts.

3.6 Assumptions:

Continuous availability of project team members (Sedra and Raghad) to collaborate on system integration.

Regular academic supervision and feedback throughout the development phases.

Stable access to required Python libraries and database management tools.

Consistent availability of hardware resources for testing image processing algorithms.

Commitment of all team members to follow the Agile methodology and meet the project deadline of May 16, 2026.